|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity# | Activity Name | Activity Name Description | Duration | Start Date | Finish Date | Milestone |
| 1 | Initial Meeting | Meeting with client | 1 day/s | 1/24/2018 9:00 AM | 01/16/2018 11:00 AM | Complete |
| 2 | Planning and Documentation | * Introduction * Objectives * Review of related Software/Systems * Requirement Analysis * Executive Summary * Review Consolidation * Technical Background | 22 days | 3/2/2017  8:00 AM | 3/24/2017 5:00 PM | Complete |
| 3 | Revisions of Documentation | * Introduction * Review of related Software/Systems * Technical Background * Requirement Analysis | 20 days | 02/29/2018 10:00 AM | 03/20/2018 10:00 PM | Complete |
| 4 | Diagrams | * Use Case * Entity Relationship Diagram * Data Flow Diagram * Data Dictionary * Sequence Diagram * Activity Diagram * Communication Diagram * State Diagram * Timing Diagram * Composite Diagram * Deployment Diagram * Interaction Diagram | 15 days | 02/29/2018 9:30 AM | 03/25/2018 8:30 AM | Complete |
| 5 | Prototyping | * Mobile Application * Wireframes | 30 days | 02/01/2018 10:30 AM | 03/21/2018 9:30 AM | Ahead of Schedule |